Unified CRM & IT Desk Platform

Project Blueprint

Architecture  |  Requirements  |  Database Schema  |  Roadmap

Version 1.0  |  June 2026

# Table of Contents

# 1. Project Overview

The Unified CRM & IT Desk Platform is a single web application that consolidates two traditionally separate business functions: Customer Relationship Management (CRM) and IT Help Desk / Service Management. Both systems share the same underlying concept — a request lifecycle — but serve different audiences and goals.

The CRM module manages external relationships: leads, deals, contacts, and accounts. The IT Desk module manages internal service requests: tickets, incidents, categories, and SLA tracking. A unified platform means one login, one UI, one database, and shared infrastructure across both modules.

## 1.1 Goals

- Provide a single platform for sales teams and IT support staff

- Share common infrastructure: auth, users, comments, attachments, notifications

- Keep modules logically separated so either can be used independently

- Build for extensibility so new modules can be added in future

## 1.2 The Unified Request Concept

Both CRM deals and IT tickets are fundamentally requests with the same lifecycle:

| Stage | CRM (Deal) | IT Desk (Ticket) |
| --- | --- | --- |
| Creation | Sales rep logs a new lead or deal | Employee submits a support ticket |
| Assignment | Assigned to account executive | Assigned to IT support agent |
| In Progress | Negotiation, demos, follow-ups | Investigation and troubleshooting |
| Resolution | Deal won or lost | Issue resolved or closed |
| Follow-up | Renewal or upsell opportunity | Post-resolution satisfaction survey |

# 2. System Architecture

The platform follows a standard three-tier architecture: React frontend, Node.js REST API backend, and PostgreSQL database. The backend is a modular monolith — one deployable unit with clearly separated modules for Core, CRM, and IT Desk.

## 2.1 Architecture Overview

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend | React 18 + TypeScript + Tailwind CSS | UI, routing, state management, API calls |
| API Server | Node.js + Express + TypeScript | REST API, auth middleware, business logic |
| ORM | Prisma ORM | Type-safe DB queries and schema migrations |
| Database | PostgreSQL 15+ | Persistent storage for all modules |
| Auth | JWT + bcrypt | Token-based auth and password hashing |
| State (client) | React Query (TanStack) | Server state caching and background refetch |
| File Storage | Local disk / S3 (future) | Ticket and deal file attachments |
| Email | Nodemailer (SMTP) | Ticket updates and deal reminders |

## 2.2 Folder Structure

crm-itdesk/
├── client/                   React frontend
│   └── src/
│       ├── modules/
│       │   ├── crm/          CRM pages and components
│       │   └── itdesk/       IT Desk pages and components
│       ├── shared/           Shared UI components
│       ├── contexts/         Auth and Theme contexts
│       └── api/              API client hooks (React Query)
├── server/                   Node.js backend
│   └── src/
│       ├── modules/
│       │   ├── core/         Users, auth, notifications
│       │   ├── crm/          Leads, deals, contacts
│       │   └── itdesk/       Tickets, categories, SLA
│       ├── middleware/        Auth, error handling
│       └── utils/
│   └── prisma/
│       └── schema.prisma     Database schema
└── package.json              Monorepo root

## 2.3 Tech Stack Decisions

| Concern | Choice | Reason |
| --- | --- | --- |
| Frontend | React 18 + TypeScript | Component reuse across both modules; strong type safety |
| Styling | Tailwind CSS | Rapid UI development with consistent design tokens |
| Data fetching | React Query | Caching, background refetch, and optimistic UI out of the box |
| Backend | Node.js + Express + TypeScript | Same language as frontend; large ecosystem; fast REST API |
| ORM | Prisma | Type-safe queries, auto-generated client, migration system |
| Database | PostgreSQL | ACID compliance, strong JSON support, free and open source |
| Auth | JWT + bcrypt | Stateless auth scales horizontally; bcrypt for secure password storage |
| Validation | Zod | Shared schema validation on frontend and backend |
| Testing | Vitest + Supertest | Unit tests on frontend; integration tests on API |

# 3. Requirements

## 3.1 User Roles

| Role | Description | Module Access |
| --- | --- | --- |
| Super Admin | Full system access; manages users and configuration | All modules |
| CRM Manager | Oversees sales pipeline; assigns leads and deals | CRM + Dashboard |
| Sales Rep | Creates and manages their own leads and deals | CRM |
| IT Manager | Oversees ticket queue; configures SLAs and categories | IT Desk + Dashboard |
| IT Agent | Resolves assigned tickets | IT Desk |
| Employee | Submits IT support requests and views own tickets | IT Desk (requester) |

## 3.2 Shared Core Requirements

### Authentication and User Management

- Email and password login with JWT-based session management

- Role-based access control enforced on every API route and UI route

- User profiles: name, avatar, department, role

- Password reset via email link

### Notifications

- In-app notification bell for assignments, updates, and mentions

- Email notification on ticket creation, assignment, and resolution

- Mark notifications as read individually or all at once

### Comments and Attachments

- Threaded comments on both deals and tickets

- File attachments up to 10MB per file (images, PDFs, documents)

- Comment mentions with @username autocomplete

## 3.3 CRM Module Requirements

### Contacts and Accounts

- CRUD for contacts (people) and accounts (companies)

- Link contacts to accounts; search and filter by name, email, company, tag

- Contact fields: name, email, phone, job title, source, tags

### Leads

- Capture inbound leads with source tracking (web, referral, cold outreach, etc.)

- Lead statuses: New, Contacted, Qualified, Unqualified, Converted

- Convert a lead to a Deal + Contact in one action

### Deals and Pipeline

- Kanban pipeline board with drag-and-drop stage movement

- Deal fields: title, value, stage, probability, expected close date, assigned rep

- Configurable pipeline stages (Prospecting, Proposal, Negotiation, Won, Lost)

- Deal history log of all stage changes with timestamps and actors

- Revenue forecast: sum of deal values weighted by probability, grouped by stage

### Activities

- Log calls, emails, meetings, and tasks against deals or contacts

- Set due dates; mark activities complete

- Activity feed visible on deal and contact detail pages

## 3.4 IT Desk Module Requirements

### Ticket Management

- Any employee can submit a ticket with title, description, category, and priority

- Priority levels: Low, Medium, High, Critical

- Ticket statuses: Open, In Progress, Pending, Resolved, Closed

- Auto-assign based on category (round-robin among agents in the category group)

- SLA due date calculated automatically from category SLA policy and ticket priority

- SLA breach alerts (in-app and email) as deadline approaches

### Categories and SLA Policies

- Hierarchical categories (e.g., Hardware > Laptop > Screen issue)

- Each category has a linked SLA policy; SLA configurable per priority level

### Knowledge Base

- Agents write and publish articles in markdown

- Employees can search the knowledge base before submitting a ticket

- Articles linked to categories; statuses: Draft, Published, Archived

## 3.5 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | API responses under 200ms for standard CRUD; under 1s for reports |
| Security | All endpoints authenticated; role checks on every route; ORM prevents SQL injection; XSS sanitization on all user input |
| Scalability | Stateless JWT enables horizontal scaling; Prisma connection pooling |
| Accessibility | WCAG 2.1 AA compliance on all UI components |
| Auditability | All create, update, and delete actions logged with user ID and timestamp |
| Data Retention | Closed tickets and lost deals archived, not deleted; 7-year retention policy |

# 4. Database Schema

The schema is implemented in PostgreSQL via Prisma ORM. Tables are logically grouped into three areas: Core (shared infrastructure), CRM, and IT Desk. All tables include created_at and updated_at timestamp columns.

## 4.1 Core Tables

| Table | Key Columns | Notes |
| --- | --- | --- |
| users | id, name, email, password_hash, role, department, avatar_url, is_active | Single users table for all roles |
| notifications | id, user_id, title, body, type, read, link, created_at | In-app notification feed |
| comments | id, author_id, entity_type, entity_id, body, created_at | Polymorphic — works for deals and tickets |
| attachments | id, uploader_id, entity_type, entity_id, file_name, file_url, file_size | Polymorphic file attachments |
| audit_logs | id, user_id, action, entity_type, entity_id, changes (JSON), created_at | Immutable change log |
| tags | id, name, color, module | Reusable tags across modules |

## 4.2 CRM Tables

| Table | Key Columns | Notes |
| --- | --- | --- |
| contacts | id, name, email, phone, job_title, account_id, source, owner_id | External people |
| accounts | id, name, industry, website, phone, address, owner_id | Companies and organizations |
| leads | id, contact_id, source, status, assigned_to, converted_at, deal_id | Pre-deal prospects; status is ENUM |
| pipelines | id, name, stages (JSON), is_default, created_by | Configurable sales pipeline |
| deals | id, title, value, stage, probability, close_date, pipeline_id, contact_id, account_id, assigned_to, status | Core CRM entity |
| deal_history | id, deal_id, from_stage, to_stage, changed_by, changed_at | Immutable stage change log |
| activities | id, type, title, body, deal_id, contact_id, due_at, done, created_by | Calls, emails, meetings, tasks |

## 4.3 IT Desk Tables

| Table | Key Columns | Notes |
| --- | --- | --- |
| categories | id, name, parent_id, sla_policy_id, auto_assign_group | Hierarchical; parent_id for subcategories |
| sla_policies | id, name, response_hours, resolution_hours, priority_overrides (JSON) | Configurable SLA per priority |
| tickets | id, title, body, category_id, priority, status, requester_id, assigned_to, sla_due_at, resolved_at | Core IT Desk entity |
| ticket_history | id, ticket_id, from_status, to_status, changed_by, changed_at | Status change audit trail |
| sla_breaches | id, ticket_id, breach_type, breached_at | Recorded when SLA response or resolution is missed |
| knowledge_articles | id, title, body (markdown), category_id, status, author_id, published_at | Self-service knowledge base |
| assets | id, name, type, serial_number, assigned_to, status, purchase_date | Basic IT asset tracking |

# 5. Project Roadmap

Delivery is split into four phases. Each phase produces working, deployable software. Phase 1 is the foundation; later phases build on it.

## Phase 1 — Foundation (Weeks 1–3)

Goal: Core infrastructure running. Authentication works. Both modules visible with placeholder data.

| # | Task | Status |
| --- | --- | --- |
| 1.1 | Monorepo setup: TypeScript, ESLint, Prettier, folder structure | Pending |
| 1.2 | Database: PostgreSQL + Prisma + core schema migrations | Pending |
| 1.3 | Auth API: register, login, refresh token, logout | Pending |
| 1.4 | User management API: CRUD, role assignment | Pending |
| 1.5 | React app scaffold: routing, auth context, protected routes | Pending |
| 1.6 | Login and register UI | Pending |
| 1.7 | Sidebar navigation with CRM and IT Desk sections | Pending |
| 1.8 | Dashboard shell with placeholder metric cards | Pending |

## Phase 2 — CRM Module (Weeks 4–7)

Goal: Full CRM module — sales reps can manage contacts, leads, and deals through the pipeline.

| # | Task | Status |
| --- | --- | --- |
| 2.1 | Contacts and Accounts API (CRUD + search + filter) | Pending |
| 2.2 | Contacts and Accounts UI (list, detail, create/edit forms) | Pending |
| 2.3 | Leads API (CRUD, status transitions, convert to deal) | Pending |
| 2.4 | Leads UI (list view, lead detail, convert action) | Pending |
| 2.5 | Deals API (CRUD, pipeline stages, deal history) | Pending |
| 2.6 | Kanban pipeline board UI with drag-and-drop | Pending |
| 2.7 | Activities API and UI (log calls, emails, meetings on deals) | Pending |
| 2.8 | CRM reports: pipeline funnel, win/loss ratio, revenue forecast | Pending |

## Phase 3 — IT Desk Module (Weeks 8–11)

Goal: Full IT Desk — employees submit tickets, agents resolve them, SLAs enforced automatically.

| # | Task | Status |
| --- | --- | --- |
| 3.1 | Category and SLA policy API (CRUD, hierarchy) | Pending |
| 3.2 | Tickets API (CRUD, status transitions, SLA calculation, auto-assign) | Pending |
| 3.3 | Ticket list and filter UI (agent view and employee view) | Pending |
| 3.4 | Ticket detail UI (status update, comments, attachments, SLA timer) | Pending |
| 3.5 | Ticket creation form UI for employees | Pending |
| 3.6 | SLA breach detection background worker | Pending |
| 3.7 | Knowledge base API and UI (write, publish, search articles) | Pending |
| 3.8 | IT Desk reports: volume, resolution time, SLA compliance | Pending |

## Phase 4 — Polish and Cross-Module Features (Weeks 12–14)

Goal: Shared features complete; system production-ready.

| # | Task | Status |
| --- | --- | --- |
| 4.1 | Comments and @mention system (shared across deals and tickets) | Pending |
| 4.2 | File attachments (upload, download, preview) | Pending |
| 4.3 | In-app and email notifications via SMTP | Pending |
| 4.4 | Unified dashboard with live metrics from both modules | Pending |
| 4.5 | Admin panel: user management, pipeline config, SLA config | Pending |
| 4.6 | Full test suite: unit tests and API integration tests | Pending |
| 4.7 | Docker Compose for local and production deployment | Pending |
| 4.8 | Production readiness: env config, logging, rate limiting, CORS | Pending |

## 5.1 Timeline Summary

| Phase | Duration | Key Deliverable |
| --- | --- | --- |
| Phase 1: Foundation | 3 weeks | Auth, navigation, database schema |
| Phase 2: CRM | 4 weeks | Contacts, leads, deals pipeline, reports |
| Phase 3: IT Desk | 4 weeks | Tickets, SLA engine, knowledge base, reports |
| Phase 4: Polish | 3 weeks | Notifications, admin panel, Docker, production deploy |
| Total | 14 weeks (approx. 3.5 months) | Production-ready unified platform |

# 6. Key API Endpoints

## 6.1 Auth

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/register | Create account |
| POST | /api/auth/login | Login; returns JWT access and refresh tokens |
| POST | /api/auth/refresh | Refresh expired access token |
| POST | /api/auth/logout | Invalidate refresh token |
| GET | /api/auth/me | Return current user profile |

## 6.2 CRM

| Method | Endpoint | Description |
| --- | --- | --- |
| GET / POST | /api/crm/contacts | List or create contacts |
| GET / PATCH / DELETE | /api/crm/contacts/:id | Get, update, or delete a contact |
| GET / POST | /api/crm/accounts | List or create accounts |
| GET / POST | /api/crm/leads | List or create leads |
| PATCH | /api/crm/leads/:id/convert | Convert lead to deal and contact |
| GET / POST | /api/crm/deals | List or create deals |
| PATCH | /api/crm/deals/:id/stage | Move deal to a new pipeline stage |
| GET / POST | /api/crm/activities | List or log activities |
| GET | /api/crm/reports/pipeline | Pipeline funnel report |
| GET | /api/crm/reports/forecast | Revenue forecast by stage |

## 6.3 IT Desk

| Method | Endpoint | Description |
| --- | --- | --- |
| GET / POST | /api/itdesk/tickets | List or create tickets |
| GET / PATCH | /api/itdesk/tickets/:id | Get or update a ticket |
| PATCH | /api/itdesk/tickets/:id/status | Transition ticket status |
| PATCH | /api/itdesk/tickets/:id/assign | Assign ticket to an agent |
| GET / POST | /api/itdesk/categories | List or create categories |
| GET / POST | /api/itdesk/sla-policies | List or manage SLA policies |
| GET / POST | /api/itdesk/articles | List or create knowledge base articles |
| GET | /api/itdesk/reports/volume | Ticket volume over time |
| GET | /api/itdesk/reports/sla | SLA compliance rate report |

# 7. Next Steps

- Review this blueprint and confirm scope for Phase 1

- Install prerequisites: Node.js 20+, PostgreSQL 15, Git

- Clone the scaffolded project and run npm install in root, server, and client

- Copy .env.example to .env and fill in database and JWT values

- Run npx prisma migrate dev to create the database schema

- Start the dev servers: npm run dev from root

- Begin Phase 1 tasks following the roadmap in Section 5

Unified CRM & IT Desk Platform  |  Project Blueprint v1.0  |  June 2026